# FORAGER 7-Week Team Plan

# Team Roles (can rotate weekly or be semi-fixed):

- P1 - Formatter & Data Ops (JSONs, validation, batch logic)

- P2 - LLM Interaction & Prompt Engineer (Groq, retries, prompt tweaking)

- P3 - Loop & Logic Designer (feedback logic, controller)

- P4 - Infra & Visualization Lead (logs, docs, dashboard, CLI, repo mgmt)

# Week 1 - Refactor, Consolidate, and Standardize

- P1: Fix formatter.py to handle all edge cases (missing options, whitespace) + add validation logging.

- P2: Standardize prompt template + normalize response format ('answer': 'A').

- P3: Refactor loop logic into a controller (e.g., loop_controller.py), set up first iteration test.

- P4: Improve logging, add README scaffolding, and handle API key/env loading across teammates.

# Week 2 - Build and Test Feedback Loop

- P1: Create incorrect_questions.json sanity checker (validate against original input).

- P2: Design 2-3 alternate prompt strategies (e.g. 'Explain your reasoning before answering').

- P3: Expand prompt_lock_loop() to retry failed questions with revised prompts.

- P4: Write script to compare initial vs final accuracy after one full loop; start CLI interface.

# Week 3 - Build BS Detector (Output Evaluator)

- P1: Analyze LLM outputs for patterns in incorrect responses (repetition, hedging).

- P2: Implement a simple BS scoring function using regex or keywords.

- P3: Integrate BS detector into loop logic - if score < threshold, auto-reprompt.

- P4: Write to logs/CSV all BS scores, prompt versions, and answer confidence.

# Week 4 - Evaluation & Metrics

- P1: Build evaluation dataset from saved JSONs (question, answer, correctness, iteration).

- P2: Generate accuracy/loss metrics per iteration + start confusion matrix prototype.

- P3: Annotate failure cases where BS detector failed to flag wrong answers.

- P4: Create a results/ folder with cleaned data dumps + CSV + graphs.

# Week 5 - Visualization & Demo Interface

- P1: Jupyter or Streamlit page: Input -> Raw Output -> BS Score -> Iteration -> Final Output.

- P2: Implement filters by category, BS score, question type, etc.

- P3: Animate one question's journey across 2-3 iterations (prompt & response).

- P4: Handle hosting/deployment if needed; polish CLI for demo.

# Week 6 - Domain Case Study (e.g. HI or Custom Set)

- P1: Curate new domain dataset (e.g. HI questions from research or whitepapers).

- P2: Refine prompts to handle more technical or ambiguous questions.

- P3: Run FORAGER over domain set for 2-3 iterations, log results.

- P4: Write a 1-pager insight summary: what types of questions improved most, and why.

# Week 7 - Polish, Rehearse, and Pitch

- P1: Finalize all JSONs, data outputs, and evaluation metrics.

- P2: Own the technical explanation in the pitch deck (prompting strategy, BS detector).

- P3: Own the loop walkthrough in the pitch deck (control flow, iteration logic).

- P4: Polish the repo, set up the GitHub README, and rehearse the demo delivery.